Guide 2. APT Project Development

Capstone Subject

1. APT Project Progress Summary

| APT project progress summary | During the first week of Sprint 2, we have managed to complete all the activities corresponding to the project documentation, which include the project presentation, the charter (as a template awaiting stakeholders), requirements template, use cases and UML diagrams (deployment, activity, sequence and classes). Likewise, progress was made in the mockup, the creation of the repository in GitHub and the implementation of management boards in Trello for Sprints 0, 1 and 2. In terms of technical development, the project architecture was configured in Django, the models for the database were designed in SQLite3, and the administration view was enabled to manage the classes, leaving the backend structured and almost complete at the model level, still pending specific functionalities. So far, no tasks have been eliminated. The only adjustment was the extension of Sprint 1 to 3 weeks, as more time was required to develop the UML diagrams and the charter. Currently, the only delayed task is the mockup view intended to notify the start of the medical consultation. |
| --- | --- |
| Goals | So far the specific objective being developed in this sprint is: - View the progress status of each patient through a progress bar (example: Waiting → In consultation → Exam → New appointment → Discharge). - Percentage of completed processes: the goal is to complete approximately 80 to 90 percent of service processes. |
| Methodology | SCRUM is maintained as the primary working methodology, with tasks organized on Trello boards and a standard duration of 2 weeks per sprint. A slight adjustment was made to the length of Sprint 1 from 2 to 3 weeks to address documentation and layout tasks not initially contemplated. |
| Evidence of progress | ### As we present evidence so far to represent our progress we have the following: - Deed of incorporation. - UML diagrams (deployment, activity, sequence, classes). - Functional and non-functional requirements template - Initial system mockup - GitHub repository with the project architecture. - Trello boards for sprints 0, 1, and 2. - Django backend with created models and active administration view. - List of GET, POST, PUT, DELETE methods. This evidence demonstrates the progressive development of the project, ensuring technical and methodological quality through: - Application of best practices in UML design to efficiently model requirements and support each process performed. - Using SCRUM and Trello for task traceability and proper team self-management in collaborative task completion. - Implementation of MVC architecture in Django and normalized models in the database. - Creation of a GitHub repository for version control and team collaboration. - Creating serializers, viewsets, and URLs for each class to convert the information to JSON and communicate it with the frontend. - Defining backend GET, POST, DELETE, and PUT methods for use when designing the frontend. |

2. Monitoring the Work Plan

| Work Plan |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Competence or units of competences | Activities | Resources | Duration of the activity | Responsible | Observations | State of progress | Settings |
| SCRUM Methodology | Project development using SCRUM methodology. | Trello platform for planning processes. | The whole project. | Martín Casas (SCRUM Master) | The backlog and sprint tracking are organized | In progress | Sprint 1 extended to 3 weeks |
| Backend Development | Backend development for application. | - Django | Phase 2 - Sprint 2 (2 weeks) | Developer team (self-managed) *Specific tasks will be assigned in detail on a Gantt chart. | Base architecture ready | In progress | No adjustments |
| Frontend Development | Front-end development of the user interface. | - React | Phase 2 - Sprint 2 (2 weeks) | Developer team (self-managed) *Specific tasks will be assigned in detail on a Gantt chart. | Mockup in advance, notification view missing | Late | No adjustments |
| Database | Database development and connection. | - PostgreSQL | Phase 2 - Sprint 2 (2 weeks) | Developer team (self-managed) *Specific tasks will be assigned in detail on a Gantt chart. | Models created in Django and Class Diagram with Database structure, data population missing | In progress | No adjustments |
| Data visualization | Data visualization in the environment | - Capture (PostgreSQL) - Python + Pandas Processing - Recharts (visualization) | Phase 2 - Sprint 3 (2 weeks) | Developer team (self-managed) *Specific tasks will be assigned in detail on a Gantt chart. | For data visualization, several technologies are described because there is a data flow that must be followed. | Pending development | No adjustments |
| Testing | Application testing. | Stress testing, user stories, functional testing, and unit testing. | Phase 2 - Sprint 3 (2 weeks). | Developer team (self-managed) *Specific tasks will be assigned in detail on a Gantt chart. | Within each sprint, various types of tests will be performed, but these will not be detailed in the Gantt chart, but rather in a test and results spreadsheet. | Not started (Planned for another Sprint) | No adjustments |
| Pilotage | Client piloting and partial implementation. | - Docker + Railway.app | Phase 2 - Sprint 4 (2 weeks) | Developer team (self-managed) *Specific tasks will be assigned in detail on a Gantt chart. | Looking for an end user to implement the system | Not started (Planned for another Sprint) | No adjustments |

3. Adjustments from monitoring

Dig deeper into your work plan observations. Analyze the planned activities and identify what aspects facilitated or hindered the plan's execution. Discuss how you addressed and/or will address the obstacles. Finally, highlight any adjustments you made to the work plan based on this analysis.

Factors that have facilitated and/or hindered the development of my work planDescribe the factors that have facilitated and/or hindered the development of your APT Project so far. For challenges, describe the actions you have taken and/or will take to address them. Factors who have facilitated the development of the work plan: - Organization through Trello boards, allowing for greater clarity in task assignment - Solid progress in the project's backend architecture. - Effective team collaboration on project-related documents. Factors that have hindered development: - Underestimation of the time required for documentation and UML diagrams, which forced the extension of Sprint 1 time. Actions taken: Thanks to the adaptability of the Scrum methodology, changes that are necessary can be made during the development time of a Sprint. In the case of Sprint 1, the duration of the sprint is extended by 1 week without affecting the general schedule.

Activities adjusted or eliminated:Point out any adjustments you made to your work plan or activities you eliminated, and justify why you did so. If your work plan has not and does not require adjustments, justify this decision based on the facilitators that allowed you to develop it as planned. - Adjusted:Sprint 1 extended from 2 to 3 weeks. - Eliminated:none. The decision to extend the sprint is justified by the need to deliver complete and quality documentation to maintain clear evidence of each process in the document.

Activities that you have not started or are delayed:If you haven't started activities or they're delayed according to your schedule, explain why you haven't been able to meet those deadlines and what strategies you'll use to advance those activities without impacting your APT project. Not started:data visualization development, testing, piloting (since this corresponds to later phases of the project). Late:View of the mockup for notification of the start of a medical consultation. A delay has also been made in the search for end users to demonstrate the effectiveness of the project. Reason:The mockup view for the consultation notification is still being evaluated to determine whether it is really necessary or can be an integration into the system itself. The search for an end user was due to the same reason why Sprint 1 was postponed: we wanted to have everything ready to hold a more comprehensive meeting with an end user. Strategy:Reorganize sprint priorities to advance this view during the second week and prevent the delay from impacting future front-end-backend integration and begin searching for an agreement with a clinic that would allow testing the system.

If the APT Project is a group project, the names of those responsible for each task or activity should be indicated in this column. This will later allow for different evaluations for each member.